Business Process Project Team Meeting Report

11 September 2000

# Attendees:	Paul Levine				Telcordia

Bob Haugen				Logistical Software LLC

Bill McCarthy				MSU

Karsten Riemer			Sun

Terry Allen				CommerceOne

Jim Clark				Edifecs

Farrukh Najmi				Sun

Agenda:

- BP Project Team site

- Proof of concept

- Proposed BP deliverables

Discussion:

- BP Project Team site

Difficulty was still experienced with access to the team site.  Subsequent to the call Paul verified the ftp user name and password provided by Karl Best.  The Collaboration Modeling Metamodel and UML Profile, TMWG N090 UMM document and the ebXML Delivery Team workplan have been uploaded to the site.  Links will soon be available from the BP PT home page.  In the meantime, contact Paul Levine for the ftp user name and password if you want to access these documents via ftp.

- Proof of Concept

Farrukh stated that 28 Sep. would be the decision date for what the PoC demonstration will encompass in Tokyo.  The PoC PT will meet on 21 Sep. to review the input to date.  Aspects of the five PoC proposals submitted will be integrated in the demonstration.  Karsten emphasized the need for vendor commitment and offered to meet with contacts he had.  A PoC subteam will be formed including representatives from RegRep, BP and CC PTs. A suggested approach for obtaining vendor and PT commitment was to create a matrix showing the functionality to be demonstrated vs. participants having a direct interest in each functional aspect.  Jim and Farrukh expressed interest to support the PoC.  Farrukh indicated the Reg/Rep specification needed information on classification as soon as possible.  Bob offered to make the context driver matrix from the CC PT available as valuable input for Reg/Rep classification.

- Deliverables

Deliverables for the BP PT are included in the Delivery Team deliverables matrix (attached).  Updates to the BP PT commitments are included.  Jim noted that “Confidential” was removed from the Rose ebXML metamodel submitted by Edifecs. However, he cautioned that any submission to an open standards body, e.g. the Edifecs submission, should be accepted with the understanding that it can be used in whole or in part in producing standards deliverable(s).  From that standpoint, the submission is available for the standards body to use any way it sees fit.  However, it would be inappropriate for a standards body member to use the submission for its own singular benefit without the group first having approved the submission as a standards body deliverable.  Once approved as a standards body deliverable, the submission is in the public domain and available for anyone to use in any manner.  If not used or approved as a standards body deliverable, the submission remains the IP of the submitter.

Respectfully submitted,

Paul Levine

BP PT Co-lead

| Deliverable | Responsible | Draft | Next Draft | Status/Comments |
| --- | --- | --- | --- | --- |
| Deliverables Outline | Blantz/Levine | 8/31/00 |  |  |
| Agenda for Tokyo | Shreve/McLure | 8/31/00 |  |  |
| Matrix of Representation Classes | Probert | 8/18/00 | Tokyo |  |
| Issues List | Seaburg | On going |  |  |
| Industry Analysis Results | Seaburg/Heilig | 8/31/00 |  |  |
| - Example | Seaburg | 8/31/00 |  |  |
| Registration Authority Procedures Document | Probert | Tokyo |  |  |
| Update CC entry form | Bryan |  | 8/31/00 |  |
| ebXML metamodel | Riemer/Gregory |  |  |  |
| - Metamodel specification/UML profile | Clark | 10/15/00 |  |  |
| - Incorporate context refinement | Gregory | 10/15/00 | Tokyo |  |
| - TPPML Alignment | Clark/Hayes |  |  |  |
| Core Component Context |  |  |  |  |
| - Matrix | Kadlek | 8/31/00 | Tokyo |  |
| - Value Classifications | Kadlek | Tokyo | Vancouver |  |
| - Rules | Adcock | Tokyo | Vancouver |  |
| - Extensibility | Adcock | Tokyo |  |  |
| Proof of Concept Proposal | Riemer/Probert | 9/15/00 |  |  |
| Integrate Core Component Methodology with Business Process Methodology | Clark/Sugamata | Tokyo |  |  |
| Align with outside methodologies | Clark | On going |  |  |
| Guidelines for applying methodology end to end | Hayes | 9/19/00 | 10/15/00 | Includes core processes, patterns |
| Catalog of Core Processes | Hayes | 11/6/00 | 2/12/01 | List first, specifications later |
| Patterns | Clark |  |  |  |
| - Commercial transaction level (N90) | Clark |  |  |  |
| - eCommerce Patterns | Haugen |  |  |  |
| - Pattern validation | Domain teams |  |  |  |
| Business process specification template | Hayes |  |  |  |
| Develop BPCC paragraph for TA document | Levine | Tokyo |  |  |
| XML format for storage in registry | Lonjon |  |  |  |
| Top-to-bottom example | Najmi/Clark/Probert |  |  |  |